Original Plan:

- Week 1–2: Requirements gathering, UML diagrams, database setup

- Week 3–4: UI screen design and login system

- Week 5: Employee and Salary management features

- Week 6: Time Entry and Payroll logic

- Week 7: Report generation and testing prep

- Week 8: Final testing, bug fixes, documentation, GitHub submission

Extended Plan:

- Week 9: Finish setting up logic and menus

- Week 10: Debug, Testing, submission

Number of Screens and Their Menus – 12:

- Login Screen

- Admin Dashboard (Menu: Manage Employees, Payroll, Reports, Logout, Version Info)

- ManageEmployees (Menu: Add/Edit/Delete/View Employee, Back)

- Add Employee (Menu: Demographics Form, save, back)

- View Employee (Menu: Demographics tab, salaryinfo tab, Time Entries tab, refresh, Search bar, and back)

- Edit Employee (Menu: Demographics Form, save, back)

- Payroll Summary (Menu: Payroll Table, Calculate Payroll, generate and export reports, back)

- Payroll Report (Menu: Payroll Information Table, back)

- Employee Dashboard (Menu: View Profile, Timesheet, Payroll History, Logout)

- View Profile (Menu: Employee Information, Back)

- Timesheet (Menu: Time Entry Table, Time Entry form, submit, edit, and delete)

- Payroll History (Menu: Payroll History table)

Databases and Datastructures:

I use a SQLite database with five tables: users, employees, salary_info, time_entries, and payroll. In the app, DAOs return typed Java lists and the screens bind those to TableView using ObservableList, so adds, edits, and deletes show up right away after I update the database and refresh the list. The database includes at least twelve employees to meet the course requirement, and the schema and table screenshots are in the test cases folder as proof.

Algorithms:

I kept the algorithms straightforward and practical. They fit normal payroll work, are easy to follow, and cover the class goals (validation, data handling, and one small use of recursion).

Validation:

- Checks for non-empty fields, alphabetic/alphanumeric where needed, valid email, and DOB >= 18.

- This keeps bad data out (negative hours, broken dates) before anything hits the database.

Database Access (DAO + loops):

- DAOs (EmployeeDAO, TimeEntryDAO, SalaryInfoDAO, PayrollDAO, UserDAO) run queries and loop through ResultSets to build model objects.

- Keeps SQL away from the UI and makes things easier to maintain and test.

Payroll Math:

- Gross/net pay rules: overtime if a day goes over 8 hours or if it’s Saturday (1.5×), salary vs. hourly handling, PTO, and pretax items (medical, dependents), then state/federal/SS/Medicare.

- This matches the project rules and gives consistent, repeatable numbers that are easy to tweak later.

Session Handling:

- A small session helper tracks who’s logged in and their role (employee/admin).

- Lets the screens enable/disable the right actions without passing user info everywhere.

Table Refresh:

- After add/edit/delete, the app rebuilds observable lists from the DAOs and resets the TableView items (columns like date, hoursWorked, pto, locked, etc.).

- The table always shows the latest data so that no restart is needed.

Search / Filter:

- Simple loops/stream filters find records by things like employee ID or date, and copy the selected row back into the form for editing.

- Fast and simple for a project this size.

Recursive Overtime Total:

- A tiny helper totals overtime by walking a list of daily hours one day at a time (the method calls itself until the list is done).

- I used recursion here because the course asks us to show it; this is a small, safe spot tied to payroll, and it’s easy to check or swap for a loop if needed.

Programming Standards:

I follow basic Java standards for clarity and maintainability. Packages are organized by feature (controllers, dao, models, utils). Classes use PascalCase and fields/methods use lowerCamelCase. I use explicit types, short methods that do one thing, and early returns for validation. UI logic stays in controllers while all database work is in DAO classes. FXML ids match controller fields, and table columns bind to model getters or properties. JDBC code uses try-with-resources and prepared statements. No credentials are logged.

Use of Standard Libraries:

The app uses standard Java and JavaFX libraries. Collections from java.util (List, Map) manage in-memory data. Dates and periods use java.time (LocalDate, DayOfWeek, TemporalAdjusters, DateTimeFormatter). The UI is JavaFX (TableView, TableColumn, ObservableList). Database access uses java.sql with Connection, PreparedStatement, and ResultSet, plus the SQLite JDBC driver. File output uses java.io (PrintWriter, BufferedWriter). These choices keep the project simple, portable, and easy to grade.

Security:

For security, the app requires a successful login before you can reach any features, and it gates screens by role (Admin vs. Employee) so employees can’t hit admin-only actions. All database calls use prepared statements (placeholders) instead of string-built SQL, which blocks basic SQL-injection tricks. After payroll is run, the system locks the related time entries so they can’t be edited, which protects the integrity of the pay records. I also avoid logging sensitive info (like passwords) and only show generic error messages. Input validation is covered by my test cases, so between auth, role checks, prepared statements, locking, and clean logging, the core security boxes are checked.